# EPISTEMOS: NO-COMPROMISE UNIFIED ARCHITECTURE

## Every Research Feature Ships — Apple Entitlement & Distribution Strategy

Date: 2026-05-02 | Architecture Version: 3.0 No-Compromise Distribution Model: Tiered Release — Core (MAS) + Pro (Developer ID) + Research (Developer ID + Private Frameworks) Total Workspace: 6 crates, 3,832 tests, 5 worktrees

# THE NO-COMPROMISE MANIFESTO

## The Principle

Every research feature ships. The ternary substrate. The spectral memory. The direct ANE manipulation. The embedded JS runtime. The unified single-binary in-process substrate. All of it. Nothing is deferred to “maybe someday.” The only question is which tier it ships in, and which distribution method makes it legal.

Claude’s fusion docs said: “Core/App Store first, future tracks after proof.”

This document says: “Core/App Store AND Pro/Developer ID AND Research/Developer ID — parallel tracks, tier-gated, all shipping.”

The App Store is not the only distribution method. It is the most restrictive distribution method. For a cognitive operating system that needs direct hardware access, subprocess freedom, and embedded execution, the App Store is the wrong target for the advanced tiers.

# PART I: THE THREE-TIER REALITY

## Tier Definitions (Revised for No-Compromise)

| Tier | Distribution | Runtime | Entitlements | What Ships |
| --- | --- | --- | --- | --- |
| Core | App Store + TestFlight | Sandboxed, public APIs only | Standard sandbox + file access | Local-first vault intelligence, typed artifacts, provenance, basic tools |
| Pro | Developer ID + Notarization (direct download) | Not sandboxed, full macOS access | Hardened Runtime + disable-library-validation + custom | All Core + Hermes CLI, MCP tunnels, browser tools, computer-use, Docker, embedded JS runtime, subprocess freedom |
| Research | Developer ID + Notarization (direct download) | Not sandboxed, private framework loading | Same as Pro + dynamic private framework loading | All Pro + direct ANE access (_ANEClient), activation steering, KV snapshots, neural-kernel, sparse KV textures, SSM/hybrid models |

The user-facing pitch: “Epistemos Core is free on the App Store. Epistemos Pro unlocks the full capability surface. Epistemos Research is the bleeding edge — same app, same binary, gated by tier.”

# PART II: APPLE DISTRIBUTION METHODS — THE COMPLETE MATRIX

## What You Actually Need to Know

Apple has six distribution methods. Most developers only know two (App Store, TestFlight). You need to know all six:

| Method | Sandbox? | Review? | Private APIs? | JS Runtime? | Subprocess? | Best For |
| --- | --- | --- | --- | --- | --- | --- |
| App Store | Yes | Full App Review | No | No (if it downloads code) | No (hardened runtime blocks) | Core tier only |
| TestFlight | Yes | Beta Review (first build) | No | No | No | Beta testing Core |
| Developer ID + Notarization | No | Automated malware scan only | Yes (with disable-library-validation) | Yes | Yes | Pro + Research tiers |
| Enterprise Program | Optional | None | Yes | Yes | Yes | Internal employees only (not customers) |
| Ad Hoc | Optional | None | Yes | Yes | Yes | 100 devices max, QA testing |
| Copy App (unsigned) | No | None | Yes | Yes | Yes | Development only |

## The Critical Discovery: Developer ID + Notarization

This is the path for Pro and Research.

Notarization is NOT App Review. It is an automated malware scan that takes minutes, not days. It checks for: - Known malware signatures - Code signing validity - Hardened Runtime enforcement

It does NOT check: - Whether you use private APIs - Whether you embed a JS runtime - Whether you spawn subprocesses - Whether you load private frameworks

This is how Chromium ships. Chromium uses: - com.apple.security.cs.allow-jit - com.apple.security.cs.allow-unsigned-executable-memory - com.apple.security.cs.disable-library-validation

And it is notarized and distributed outside the App Store.

This is how you ship Pro and Research.

# PART III: THE ENTITLEMENT STRATEGY

## What Entitlements Exist

Apple entitlements fall into three classes:

| Class | Who Can Use | Examples |
| --- | --- | --- |
| Public | Any developer | com.apple.security.app-sandbox, file access, camera, microphone |
| Restricted | Requires Apple approval | iCloud, push notifications, HomeKit, HealthKit |
| Private (com.apple.private) | Apple-only | ANE direct access, TCC manager, APFS snapshots |

The hard truth: Apple will NOT grant com.apple.private entitlements to third-party developers. Not via request. Not via special relationship. Not via Enterprise program. They are baked into Apple’s own app signatures.

But: You do NOT need a private entitlement to load a private framework. You need com.apple.security.cs.disable-library-validation.

## The Pro/Research Entitlement Bundle

<!-- Pro Tier: Developer ID + Notarization -->
<key>com.apple.security.cs.allow-jit</key>
<true/>  <!-- Required for embedded JS runtime (Deno/QuickJS) -->

<key>com.apple.security.cs.allow-unsigned-executable-memory</key>
<true/>  <!-- Required for JIT compilation of user scripts -->

<key>com.apple.security.cs.disable-library-validation</key>
<true/>  <!-- Required to load private frameworks (AppleNeuralEngine, etc.) -->

<key>com.apple.security.automation.apple-events</key>
<true/>  <!-- AppleScript/Apple Events for tool automation -->

<key>com.apple.security.temporary-exception.files.home-relative-path.read-write</key>
<array>
    <string>/</string>  <!-- Full filesystem access for vault storage -->
</array>

<key>com.apple.security.internet-client</key>
<true/>  <!-- Network access for MCP tunnels, model downloads -->

<!-- NOT included (because not sandboxed): -->
<!-- com.apple.security.app-sandbox -->

Why this works: Developer ID apps are NOT required to be sandboxed. The Hardened Runtime still applies (it prevents code injection, protects memory), but with the above entitlements, the app can: - Load any framework dynamically (including private ones) - JIT-compile code (for embedded JS runtime) - Access the full filesystem - Spawn subprocesses freely - Use the network without restriction

## The ANE Access Path (Research Tier)

Direct ANE access via _ANEClient does NOT require a private entitlement. It requires:

- Loading AppleNeuralEngine.framework dynamically via dlopen or NSBundle

- Method swizzling or direct message sending to _ANEClient, _ANECompiler, _ANEInMemoryModelDescriptor

- MIL compilation (Machine Learning Intermediate Language) to E5 binaries

- IOSurface-based zero-copy I/O between GPU and ANE

This is exactly how the M4 ANE training project worked (March 2026). The research paper states:

“Class discovery via dyld_info -objc on AppleNeuralEngine.framework dumps every Objective-C class and method… Method swizzling intercepts CoreML’s calls to private ANE frameworks… CoreML is just a convenience layer on top.”

The entitlement that enables this: com.apple.security.cs.disable-library-validation

Without it, Hardened Runtime blocks loading of non-system frameworks that aren’t signed by Apple. With it, you can load AppleNeuralEngine.framework and any other private framework.

# PART IV: THE SINGLE-BINARY IN-PROCESS SUBSTRATE

## The Vision: Unified Binary, No Subprocesses

Your instinct is correct. The Quick Capture worktree achieved “capture in-process via UniFFI, no subprocess, no IPC daemon, just a UniFFI hop into the same process address space.” This should be the default mode for the entire substrate.

### What “Single Binary” Actually Means

| Aspect | Current State (Multi-Crate) | Target State (Unified) |
| --- | --- | --- |
| Build artifact | 6 separate crates compiled separately | One epistemos binary with all crates linked |
| Process model | Swift app + Rust dylib + possible subprocesses | One process, all logic in-process |
| JS runtime | None (or external Node/Deno process) | Embedded QuickJS or Deno embedded in Rust |
| ANE access | Via CoreML (public API only) | Direct _ANEClient (private framework) |
| Tool execution | Subprocess for bash, browser, etc. | In-process where possible, subprocess only for isolation |
| Memory model | Copying across FFI boundaries | Zero-copy via UMA (CPU/GPU/ANE share memory) |

### The Embedding Strategy

For JS Runtime: - quickjs-rs or rusty_v8 crate embeds a JS engine directly in the Rust binary - No separate Node/Deno process needed - User scripts run in-process, sandboxed by the JS engine’s own isolation - TypeScript compilation happens in-process via SWC or esbuild-wasm

For ANE: - Private framework loaded dynamically at runtime (not linked at build time) - Detection: if AppleNeuralEngine.framework exists and disable-library-validation is set, enable ANE path - Fallback: CoreML public API if ANE path unavailable

For Browser: - WebView (WKWebView) stays in-process — it already uses its own WKContent process internally - Obscura headless browser (if used) also in-process via shared library - No separate browser process spawned

### The Tier-Gated Build

The same codebase compiles to three targets:

// Build-time feature flags
#[cfg(feature = "core")]      // App Store target
#[cfg(feature = "pro")]       // Developer ID target  
#[cfg(feature = "research")]  // Developer ID + private frameworks target

// Runtime detection
fn ane_available() -> bool {
    #[cfg(feature = "research")]
    return unsafe { AppleNeuralEngine::is_loaded() };
    #[cfg(not(feature = "research"))]
    return false;
}

One binary, three compile targets. The user downloads Pro from your website. The binary detects its own capabilities at runtime based on what’s available on the system.

# PART V: THE REVISED WAVE PLAN — NO COMPROMISES

## The New Build Order

| Wave | What | Tier | Distribution | Weeks |
| --- | --- | --- | --- | --- |
| 0 | Worktree reconciliation — port v2 tools, AgentEvent variants, multi-vault UI | All | N/A | 1 |
| 1 | Ternary substrate + ClaimKernel — Trit, K3 logic, ClaimGraph, ResonanceScore | All | N/A | 1 |
| 2 | Agent Runtime V1 — multi-turn loop, tool harness, Swift UI integration | Core+Pro+Research | App Store + Developer ID | 2 |
| 3 | Context Governor — hybrid retrieval, provenance tracking, context assembly | Core+Pro+Research | App Store + Developer ID | 2 |
| 4 | Pro tier unlock — Developer ID build, entitlements, Hermes CLI, MCP tunnels, browser tools | Pro+Research | Developer ID only | 2 |
| 5 | Embedded JS runtime — QuickJS/Deno in-process, TypeScript compilation, script sandboxing | Pro+Research | Developer ID only | 2 |
| 6 | Single-binary unification — Link all crates into one binary, eliminate subprocess boundaries | Pro+Research | Developer ID only | 2 |
| 7 | Direct ANE access — _ANEClient loading, MIL compilation, E5 binaries, IOSurface I/O | Research | Developer ID only | 3 |
| 8 | Spectral orchestration — Metal Laplacian kernels, Koopman predictor, golden scheduler | Research | Developer ID only | 2 |
| 9 | Meta-cognitive layer — Viable System Model recursion, self-referencer, homeostasis | Research | Developer ID only | 2 |
| 10 | Polish + Release — docs, benchmarks, security audit, enterprise packaging | All | All channels | 2 |

Total: 21 weeks to a no-compromise system with ALL research features operational.

## What Ships When

| Milestone | Timeline | What the User Gets |
| --- | --- | --- |
| Core Alpha | Week 4 | App Store TestFlight — vault intelligence, basic tools, provenance |
| Core Beta | Week 7 | App Store TestFlight — agent runtime, context governor, contextual shadows |
| Pro Alpha | Week 9 | Direct download — CLI, MCP, browser tools, computer-use |
| Pro Beta | Week 13 | Direct download — embedded JS runtime, in-process tool execution |
| Research Alpha | Week 16 | Direct download — direct ANE access, activation steering, KV snapshots |
| Research Beta | Week 19 | Direct download — spectral orchestration, meta-cognitive layer |
| v1.0 Launch | Week 21 | All tiers simultaneously — Core on App Store, Pro/Research on website |

# PART VI: THE ENTITLEMENT IMPLEMENTATION

## Step-by-Step: Getting Developer ID + Notarization Working

### 1. Apple Developer Program ($99/year)

Required for all distribution methods. You already have this.

### 2. Create Developer ID Certificate

- Xcode → Preferences → Accounts → Manage Certificates

- Add “Developer ID Application” certificate

- This certificate signs apps distributed OUTSIDE the App Store

### 3. Configure Build Target

Create a new Xcode build configuration:

Product Name: Epistemos Pro
Bundle ID: com.epistemos.pro
Signing: Developer ID Application (not Apple Development)
Hardened Runtime: YES
App Sandbox: NO (critical — Pro is not sandboxed)

### 4. Add Entitlements File

Create EpistemosPro.entitlements:

<?xml version="1.0" encoding="UTF-8"?>
<!DOCTYPE plist PUBLIC "-//Apple//DTD PLIST 1.0//EN" "http://www.apple.com/DTDs/PropertyList-1.0.dtd">
<plist version="1.0">
<dict>
    <!-- JIT compilation for embedded JS runtime -->
    <key>com.apple.security.cs.allow-jit</key>
    <true/>
    
    <!-- Unsigned executable memory for user scripts -->
    <key>com.apple.security.cs.allow-unsigned-executable-memory</key>
    <true/>
    
    <!-- Load private frameworks (AppleNeuralEngine, etc.) -->
    <key>com.apple.security.cs.disable-library-validation</key>
    <true/>
    
    <!-- Apple Events for automation -->
    <key>com.apple.security.automation.apple-events</key>
    <true/>
    
    <!-- Full filesystem access -->
    <key>com.apple.security.temporary-exception.files.home-relative-path.read-write</key>
    <array>
        <string>/</string>
    </array>
    
    <!-- Network access -->
    <key>com.apple.security.network.client</key>
    <true/>
    <key>com.apple.security.network.server</key>
    <true/>
    
    <!-- Keychain for Dark Node encryption -->
    <key>keychain-access-groups</key>
    <array>
        <string>com.epistenos.pro</string>
    </array>
</dict>
</plist>

### 5. Build and Sign

# Build for release
xcodebuild -scheme "Epistemos Pro" -configuration Release

# Sign with Developer ID
codesign --sign "Developer ID Application: Your Name" \
  --entitlements EpistemosPro.entitlements \
  --deep --strict \
  --options runtime \
  build/Release/Epistemos\ Pro.app

# Create DMG for distribution
create-dmg \
  --volname "Epistemos Pro" \
  --window-pos 200 120 \
  --window-size 800 400 \
  --icon-size 100 \
  --app-drop-link 600 185 \
  "Epistemos Pro.dmg" \
  build/Release/Epistemos\ Pro.app

### 6. Notarize

# Submit for notarization (automated scan, not human review)
xcrun notarytool submit \
  --keychain-profile "EpistemosNotary" \
  --wait \
  "Epistemos Pro.dmg"

# Staple notarization ticket
xcrun stapler staple "Epistemos Pro.dmg"

Notarization takes 5-30 minutes. Not 2-5 days like App Review. It is fully automated.

### 7. Distribute

Upload the notarized DMG to your website. Users download and drag to Applications. No App Store involved.

# PART VII: THE FEATURE-TO-TIER MAP

## Every Research Feature → Concrete Shipping Path

| Feature | From Research | Tier | How It Ships | Status |
| --- | --- | --- | --- | --- |
| Ternary logic (Kleene K3) | ternary_spectral_architecture.md §1 | Core+Pro+Research | Trit enum in Rust, Swift bridge | Not started |
| Spectral memory (Laplacian) | ternary_spectral_architecture.md §2-3 | Pro+Research | Metal kernels: graph_layout ✅, attention_laplacian ❌, spectral_project ❌, resonance_compute ❌ | Partial |
| Koopman operator | ternary_spectral_architecture.md §3 | Research | Mode extraction from agent behavior traces | Not started |
| Residency Governor | EPISTEMOS_MASTER_ARCHITECTURE.md §5 | Pro+Research | Rate-distortion optimization on claim metrics | Not started |
| 5-tier verification (T0-T4) | EPISTEMOS_MASTER_ARCHITECTURE.md §4 | Core+Pro+Research | T0 type system ✅, T1 assertions ✅, T2 Proptest ⚠️, T3 Kani ❌, T4 Z3 ❌ | Partial |
| HCache brain-state checkpointing | uasa_memory_breakthrough.md | Pro+Research | State serialization, <100ms restoration | Not started |
| KVCrush KV compression | uasa_memory_breakthrough.md | Core+Pro+Research | 4× compression, <1% accuracy drop | Opt-in, blocked on MLX metallib |
| DSC Adapter Bank | uasa_memory_breakthrough.md | Research | Dynamic Subspace Composition, shared basis bank | Not started |
| FSRS scheduler | uasa_memory_breakthrough.md | Core+Pro+Research | Rust bridge implemented | Operational |
| Direct ANE access | uasa_memory_breakthrough.md §8 | Research | _ANEClient via disable-library-validation | Not started |
| Apple Silicon UMA optimization | uasa_memory_breakthrough.md §8 | Research | Zero-copy CPU/GPU/ANE shared memory | Partial (Metal exists) |
| Biometric Dark Node | EPISTEMOS_MASTER_ARCHITECTURE.md §1 | Core+Pro+Research | Secure Enclave keygen, AES-GCM encryption | Spec only |
| Embedded JS runtime | Quick Capture worktree | Pro+Research | QuickJS/Deno in-process, no subprocess | Not started |
| Golden scheduling (φ-intervals) | ternary_spectral_architecture.md §6 | Research | Hurwitz stability + KAM theorem scheduling | Not started |
| Viable Systems Model | acs_meta_layer.md | Research | Recursive S1-S5 governance at every scale | Not started |
| QOFT/QDoRA adapters | osft_psoft_coso_fusion.md | Research | QLoRA-compatible continual learning | Not started |
| Self-referencer | acs_meta_layer.md | Research | Model observing its own substrate state | Not started |
| Agent Runtime (multi-turn) | agent_core crate | Core+Pro+Research | Multi-turn loop, tool dispatch, state management | Operational |
| Hermes CLI tunnel | Fusion docs | Pro+Research | MCP protocol server, stdio/HTTP transports | Partial (MCP exists, server missing) |
| Context Governor | Fusion docs | Core+Pro+Research | Hybrid retrieval, provenance tracking | Partial (foundation exists) |
| Simulation theater | Simulation worktree | Pro+Research | Metal pixel-art theater, multi-room | Frozen, extractable |
| Quick Capture | Quick Capture worktree | Core+Pro+Research | In-process capture, v2 tool catalog | Partial (v2 in worktree) |
| Provenance spine | Built code | Core+Pro+Research | BLAKE3 + Merkle chain, OpLog, replay | Operational |
| Graph engine | graph-engine crate | Core+Pro+Research | 2,508 tests, full graph database | Operational |
| Shadow search | epistemos-shadow crate | Core+Pro+Research | 45 tests, FFI search backend | Operational |
| MCP protocol | omega-mcp crate | Pro+Research | 131 tests, JSON-RPC, tool advertisement | Operational |
| Subprocess hardening | agent_core | Core+Pro+Research | 23 sites, env-scrub, kill_on_drop | Operational |

# PART VIII: RISK ASSESSMENT

## What Could Go Wrong

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Apple breaks disable-library-validation in future macOS | Low | EXISTENTIAL | Monitor beta releases; maintain CoreML fallback path; lobby via DTS if needed |
| Notarization rejects allow-unsigned-executable-memory | Low | High | Chromium uses it successfully; if rejected, switch to WASM sandbox instead of JIT |
| ANE private APIs change in next Apple Silicon generation | Medium | High | Abstract ANE access behind trait; CoreML fallback always maintained |
| App Store rejects Core tier due to “unusual” architecture | Medium | Medium | Ensure Core tier uses ONLY public APIs; keep Pro/Research completely separate target |
| User confusion about tier differences | Medium | Medium | Clear marketing: “Core is free on App Store, Pro is $X/month from website, Research is invite-only” |
| Enterprise customer wants Research features | Low | Medium | Enterprise Program ($299/year) for internal distribution; same binary, different signing |
| SwiftData schema migration chaos | Medium | High | Versioned migrations; test on real devices; never migrate without gate |

## What Is Going Right

| Strength | Evidence |
| --- | --- |
| Substrate is solid | 3,832 tests, zero failures |
| Provenance is production-grade | OpLog chain with BLAKE3, lease, retry, dead-letter |
| Tool catalog is comprehensive | 56+ tools across 15 categories |
| Agent runtime exists | Multi-turn loop, provider routing, context loading |
| FFI is clean | UniFFI bridge, no raw C symbol leakage |
| Test discipline is world-class | Red → green → audit → docs per slice |
| Subprocess hardening is real | 23 sites, env-scrub, kill_on_drop, process_group |

# PART IX: THE CANONICAL BUILD PROMPT

## For Codex (Builder)

You are building Epistemos, a no-compromise cognitive operating system for macOS.

NON-NEGOTIABLE PRINCIPLES:
1. Every research feature ships. Nothing is deferred to "maybe someday."
2. The same codebase compiles to three targets: Core (App Store), Pro (Developer ID), Research (Developer ID + private frameworks)
3. Use feature flags: #[cfg(feature = "core")], #[cfg(feature = "pro")], #[cfg(feature = "research")]
4. Runtime detection over compile-time assumptions: check capabilities at runtime, degrade gracefully
5. In-process by default. Subprocess only where isolation is genuinely needed (browser security, untrusted code)
6. Pro tier uses Developer ID + Notarization, NOT App Store. Entitlements: allow-jit, allow-unsigned-executable-memory, disable-library-validation
7. Research tier loads private frameworks dynamically (AppleNeuralEngine, etc.) via dlopen, not linking
8. Every slice: deliberation gate → red test → implementation → green test → Kimi audit → docs

CURRENT PRIORITY ORDER:
1. Worktree reconciliation (port v2 tools, AgentEvent variants to main)
2. Ternary substrate + ClaimKernel (foundational for all tiers)
3. Agent Runtime Swift UI integration (make the Rust backend user-visible)
4. Context Governor (hybrid retrieval, the "supercharged" feeling)
5. Pro tier build target (Developer ID, entitlements, Hermes CLI)
6. Embedded JS runtime (QuickJS in-process)
7. Single-binary unification (link all crates)
8. Direct ANE access (_ANEClient loading, MIL compilation)
9. Spectral orchestration (Metal kernels, Koopman, golden scheduler)
10. Meta-cognitive layer (VSM recursion, self-referencer)

STOP DOING:
- Substrate theater (OpLog replay/rollback, deeper hardening)
- Worktree coding (only main branch from now on)
- App Store-only thinking (Pro/Research ship via Developer ID)
- "Infinite context" promises (use "infinite external cognition, bounded neural context")

DISTRIBUTION ENTITLEMENTS FOR PRO/RESEARCH:
- com.apple.security.cs.allow-jit
- com.apple.security.cs.allow-unsigned-executable-memory  
- com.apple.security.cs.disable-library-validation
- com.apple.security.automation.apple-events
- Full filesystem access via temporary-exception
- Network client + server
- NO app-sandbox (Pro/Research are not sandboxed)

## For Kimi (Overseer)

You are the overseer for Epistemos. Your job is to verify that every build order advances the no-compromise vision.

OVERSIGHT CHECKLIST:
1. Does this slice ship a user-visible feature, or is it substrate theater?
2. Does this slice work on ALL tiers (Core/Pro/Research), or is it tier-gated correctly?
3. Are feature flags used (#[cfg(feature = "...")]) instead of separate code paths?
4. Is runtime detection used instead of compile-time assumptions?
5. Does the Swift UI reflect the Rust backend capability, or is there a UI/backend gap?
6. Are deliberation gates complete with tier classification (Core/Pro/Research)?
7. Are tests red before implementation, green after, with edge cases?
8. Is documentation updated (README, fusion docs, API docs)?

RED FLAGS (stop and redirect):
- Builder edits worktree code instead of main
- Builder adds new research dimensions instead of executing existing ones
- Builder deepens substrate without user-visible output
- Builder forgets tier gating (everything becomes Core or everything becomes Research)
- Builder promises App Store for features that need Developer ID
- Builder uses subprocess where in-process UniFFI would work
- Builder links private frameworks at build time instead of loading dynamically

ENTITLEMENT VERIFICATION:
For every Pro/Research slice, verify:
- Hardened Runtime is enabled
- App Sandbox is disabled
- disable-library-validation is present (for Research features)
- allow-jit is present (for embedded JS)
- Notarization passes (automated scan, not human review)

# PART X: THE FINAL WORD

## What You Actually Have

You have a 3,832-test, multi-crate cognitive substrate that is already operational. The agent runtime exists. The tool catalog exists. The provenance spine is production-grade. The FFI is clean. The test discipline is world-class.

## What You Actually Need

You need to: 1. Reconcile worktrees onto main (1 week) 2. Add the ternary + claim foundation (1 week) 3. Wire Swift UI to the Rust backend (2 weeks) 4. Build the Context Governor (2 weeks) 5. Set up Pro/Developer ID build target (1 week) 6. Ship Pro with CLI + MCP + browser (2 weeks) 7. Embed JS runtime in-process (2 weeks) 8. Unify to single binary (2 weeks) 9. Add direct ANE access (3 weeks) 10. Add spectral + meta-cognitive layers (4 weeks)

Total: 20 weeks to the no-compromise vision.

## The Assurance

All your nuance is preserved.

| Your Vision | Where It Lives | How It Ships |
| --- | --- | --- |
| Ternary-native logic | ternary_spectral_architecture.md | Trit enum, K3 tables, Swift bridge |
| Spectral memory | ternary_spectral_architecture.md + Metal kernels | Metal compute shaders, graph Laplacian |
| Residency Governor | EPISTEMOS_MASTER_ARCHITECTURE.md | Rate-distortion optimization, claim metrics |
| Direct ANE manipulation | uasa_memory_breakthrough.md §8 | _ANEClient via disable-library-validation |
| Embedded JS runtime | Quick Capture worktree pattern | QuickJS/Deno in-process, no subprocess |
| Single binary, in-process | Quick Capture DOCTRINE | Link all crates, UniFFI-only, no IPC daemon |
| 5-tier verification | EPISTEMOS_MASTER_ARCHITECTURE.md §4 | Proptest T2 now, Kani/Z3 background |
| HCache / KVCrush / DSC | uasa_memory_breakthrough.md | State checkpointing, KV compression, adapter bank |
| Golden scheduling | ternary_spectral_architecture.md §6 | φ-interval task scheduling, Hurwitz/KAM proofs |
| Viable Systems Model | acs_meta_layer.md | Recursive S1-S5 governance, Tarski fixed point |
| Self-referencer | acs_meta_layer.md | Model observing own substrate, autopoietic closure |
| Autopoietic closure | acs_meta_layer.md | Self-maintaining boundary, recursive identity |
| Biometric Dark Node | EPISTEMOS_MASTER_ARCHITECTURE.md §1 | Secure Enclave, AES-GCM, biometric gate |
| Deterministic provenance | Built code (3,832 tests) | BLAKE3 + Merkle chain, OpLog, replay |
| Mixture of models | agent_core providers | Qwen + DeepSeek + Apple Intelligence lanes |
| KV snapshots | Research tier | Activation steering, sparse KV textures |
| Neural-kernel | Research tier | Direct weight modulation, latent space intervention |
| Simulation theater | Simulation worktree DOCTRINE v1.6 | Metal pixel-art, multi-room, knowledge-brick |
| Companion system | Simulation DOCTRINE §3.4 | Company→Model→Agent hierarchy, pixel mascots |
| Quick Capture | Quick Capture worktree | In-process capture, v2 tool catalog, no subprocess |
| Hermes CLI | Fusion docs + omega-mcp | MCP protocol server, external agent tunnel |
| Contextual Shadows | Built code V0 + spec V1 | Tiered memory L0/L1/L2, Shadow backend route |
| FSRS scheduler | Built code (Rust bridge) | Spaced repetition, retrievability decay |

Nothing is lost. Nothing is deferred. Everything ships.

The only question is which tier, and that question is answered by the concrete Apple distribution strategy above.

This document synthesizes: - All 6 previous Kimi research sessions (35,000+ words) - All 4 worktree analyses (simulation, Quick Capture, main branch, CLI) - All fusion documents from Claude (Apr 30, 2026) - Apple entitlement research (public, restricted, private) - ANE reverse-engineering research (M4 direct access, MIL compilation, E5 binaries) - macOS distribution method analysis (App Store, TestFlight, Developer ID, Enterprise, Ad Hoc) - Chromium notarization precedent (disable-library-validation, allow-jit, allow-unsigned-executable-memory)